| Title | Schedule work for industrial textile fabrication jobs |  |  |
| --- | --- | --- | --- |
| Level | 4 | Credits | 10 |

| Purpose | People credited with this unit standard are able to: confirm fabrication requirements for industrial textile fabrication jobs; develop a work breakdown schedule for industrial textile fabrication jobs; and use a work breakdown schedule to monitor industrial textile fabrication jobs. |
| --- | --- |

| Classification | Industrial Textile Fabrication > Industrial Textile Fabrication Core Skills |
| --- | --- |

| Available grade | Achieved |
| --- | --- |

Guidance Information

1       Evidence presented for assessment against this unit standard must be consistent with safe working practices and be in accordance with applicable manufacturer’s information, company requirements, industry guidelines and legislative requirements.  This includes the knowledge and use of suitable tools and equipment.

2	Legislation, regulations and/or industry standards relevant to this unit standard include but are not limited to the Health and Safety at Work Act 2015, Fair Trading Act 1986; Consumer Guarantees Act 1993; and any subsequent amendments and replacements.

3	Definitions

Company requirements refers to instructions to staff on policy and procedures that are available in the workplace.  These requirements may include – company policies and procedures, work instructions, product quality specifications and legislative requirements.

Industry guidelines refers to those practices and procedures commonly used as standard procedures to produce items of acceptable merchantable quality in the industrial textile fabrication industry such as related textbook descriptors.

Manufacturer’s information refers to information such as technical information for a machine or product detailing operation; installation and servicing procedures; manufacturer instructions; technical terms and descriptions; and detailed illustrations.

Materials refers to components and sundry items required for industrial textile jobs.

Outcomes and performance criteria

Outcome 1

Confirm fabrication requirements for industrial textile fabrication jobs.

Performance criteria

  - Material requirements and availability are confirmed.

1.2	Staffing requirements are confirmed.

1.3	Space and equipment requirements are confirmed.

Outcome 2

Develop a work breakdown schedule (WBS) for industrial textile fabrication jobs.

Performance criteria

2.1	WBS specifies sequence of tasks.

2.2	WBS allocates timing to tasks.

2.3	WBS allocates staffing for tasks.

Outcome 3

Use a WBS to monitor industrial textile fabrication jobs.

Performance criteria

3.1	Actual times taken to complete tasks are compared with WBS planned times.

3.2	Actual staffing used to complete tasks are compared with WBS.

3.3	WBS is adjusted to show variance between planned and actual task.

Range	 durations, staffing used.

| Planned review date | 31 December 2025 |
| --- | --- |

Status information and last date for assessment for superseded versions

| Process | Version | Date | Last Date for Assessment |
| --- | --- | --- | --- |
| Registration | 1 | 25 January 2015 | 31 December 2023 |
| Review | 2 |  | N/A |

| Consent and Moderation Requirements (CMR) reference | 0014 |
| --- | --- |

This CMR can be accessed at http://www.nzqa.govt.nz/framework/search/index.do.

Comments on this unit standard

Please contact MITO New Zealand Incorporated info@mito.org.nz if you wish to suggest changes to the content of this unit standard.